## Slide 1: Dungeon Organizer By The Gnolls
Presenter: Mike
Notes: Russell

## Slide 2: Team Members
Jacqueline Munroe - Project Lead
Michael Dunton - Scrum Master
Toyanne Bennett - Documentation
Widler Rislin - Database Programmer
Russell Stephenson - Programmer
Notes: Russell

## Slide 3: Project Description
Development of an interactive website for players of Dungeons & Dragons 3.0, that allows for:
Creation/Management of Character Sheets
Searching for spells, items, races, classes, feats, etc.
Creation of Parties Comprised of a Dungeon Master (DM) and Players
Conversation and Long-Distance Play via a Bulletin Board

## Slide 4: Collaboration
Github
  https://github.com/gnolls/Yeenoghu

## Slide 5: This Week's Accomplishments
Meeting 2/12/2013
Talked about organising database tables
  Normalising the spells
Creating User Login and Profile
VirtualBox
  installed Linux, apache, MySQL, PHP
  Preparation for phpBB
  Framework: CodeIgniter

## Slide 6: Next week
Style Sheet
Main page
  Login/Account Creation
PHPBB sql user tables linked with main site.

## Slide 7: Expended cost to date
6 Hours
  $225
Server Costs
  60 Dollars a year + 9.95 for domain name.
Running Total
  $294.95

## Slide 8: Issues not resolved
Dungeons and dragons has a large number of spells and attributes
Normalizing data will be complicated