## Slide 1: Dungeon Organizer By The Gnolls
Presenter: Russell
Notes: Russell

## Slide 2: Team Members
Jacqueline Munroe - Project Lead
Michael Dunton - Scrum Master
Toyanne Bennett - Documentation
Widler Rislin - Database Programmer
Russell Stephenson - Programmer
Notes: Russell

## Slide 3: Project Description
Development of an interactive website for players of Dungeons & Dragons 3.5, that allows for:
Creation/Management of Character Sheets
Searching for spells, items, races, classes, feats, etc.
Creation of Parties Comprised of a Dungeon Master (DM) and Players
Conversation and Long-Distance Play via a Bulletin Board

## Slide 4: Collaboration
Github
  https://github.com/gnolls/Yeenoghu

## Slide 5: Schedule

## Slide 6: This Week's Accomplishments
Meeting 3/20/2013
Change tuples for easier population of the database
Began writing algorithm to populate the database
Worked on the website and php board

## Slide 7: Next week
Make the website and forum look nice
Organize the forum into sections
Hopefully populate the database

## Slide 8: Expended cost to date
6 Hours (@ $37.50/hr)
  $2475
Server Costs
  $60/year + $9.95 for domain name.
Running Total
  $2544.95

## Slide 9: Issues not resolved
After rearranging the tuples the sorting of the spells, abilities, etc. will not be as refined as we would like